# Jira Automation - Visual Steps

Generated: 2025-11-10 03:42:19

Document: documents\Assignment-11 Monday.docx

# 1. Login to Jira

# 2.1. Project: CEA

# 2.2. Project: EAP

# 3.1. Epic: Student Registration & Login

# 3.2. Epic: Event Discovery & Booking

# 3.3. Epic: Admin Approvals & Scheduling

# 3.4. Epic: Results & Notifications

# 4.1. Story: Design login & signup screens (UX)

# 4.2. Story: Implement auth API integration (DEV)

# 4.3. Story: QA: Auth flow test cases & execution (QA)

# 4.4. Story: CI pipeline for mobile build (DEVOPS)

# 4.5. Story: Browse events UI (UX) — 25 Nov → 27 Nov —

# 4.6. Story: List events API + pagination (DEV) — 28 Nov → 04 D

# 4.7. Story: Register for event + confirmation (DEV) — 05 Dec →

# 4.8. Story: QA booking flow (QA) — 11 Dec → 13 Dec —

# 4.9. Story: Admin dashboard skeleton (DEV) — 04 Nov → 08 Nov —

# 4.10. Story: Approve/reject registrations (DEV) — 10 Nov → 17 N

# 4.11. Story: Schedule management UI (UX) — 11 Nov → 14 Nov —

# 4.12. Story: QA regression pass (QA) — 03 Dec → 06 Dec —

# 4.13. Story: Results publishing service (DEV) — 25 Nov → 02 Dec

# 4.14. Story: Push/email notifications (DEVOPS) — 03 Dec → 09 De

# 4.15. Story: QA: Notifications & results (QA) — 16 Dec → 18 Dec

# 4.16. Story: 5: Build the portfolio roadmap in Swanly (step-by-

# 5. Final View