STEP 1: Login to Jira

- Go to: https://your-company.atlassian.net

- Enter your email and password

- Click "Sign In" button

STEP 2: Create New Project

- Click "Projects" in top navigation

- Click "Create project" button

- Select "Scrum" template

- Choose "Team-managed" project

STEP 3: Configure Project

- Enter Project name: "WEBSITE"

- Enter Project key: "WEB"

- Click "Next" button

- Click "Create" button

STEP 4: Create First Epic

- Click "Backlog" in left sidebar

- Click "Create" button (top right)

- Select "Epic" from dropdown

- Enter Summary: "Design Phase"

- Click "Create" button

STEP 5: Create Stories for Epic 1

- Click "Create" button again

- Select "Story" from dropdown

- Enter Summary: "Homepage Design"

- Click "More" to expand options

- Find "Story Points" field → Enter "3"

- Find "Labels" field → Enter "design, ui"

- Click "Create"

STEP 6: Create Second Story

- Click "Create" button

- Select "Story"

- Enter Summary: "Color Scheme Selection"

- Story Points: "2"

- Labels: "design, branding"

- Click "Create"

STEP 7: Create Third Story

- Click "Create" button

- Select "Story"

- Enter Summary: "Mobile Responsive Design"

- Story Points: "5"

- Labels: "design, responsive"

- Click "Create"

STEP 8: Create Second Epic

- Click "Create" button

- Select "Epic"

- Enter Summary: "Development Phase"

- Click "Create"

STEP 9: Add Stories to Epic 2

- Click "Create" → "Story"

- Summary: "Frontend Implementation"

- Story Points: "8"

- Labels: "frontend, development"

- Click "Create"

Repeat for:

- Story 5: "Contact Form Integration" (5 points, "backend, forms")

- Story 6: "Image Gallery Setup" (3 points, "frontend, javascript")

STEP 10: Create Third Epic

- Click "Create" → "Epic"

- Summary: "Testing & Launch"

- Click "Create"

STEP 11: Final Stories

- Story 7: "Cross-browser Testing" (3 points, "testing, qa")

- Story 8: "Performance Optimization" (2 points, "performance, seo")

- Story 9: "Launch Preparation" (1 point, "deployment")

STEP 12: Verify Creation

- Go to Board view

- Check all 3 epics are visible

- Verify 9 stories are created

- Confirm story points and labels are set